# Sprint 1 Meeting Minutes

## Week 6

**Meeting No: 6.1**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 21/8/2023 | | |
| Venue | | | In-class | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Review Requirements | | | |
| 2 | | Review Task Distribution | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Design the database to store product information (ERD) | | | Daniel Salmaan | 23.08 |
| 2 | Replace nextjs app with react app | | | Arsa Kalana | 23.08 |
| 3 | Start thinking of API routes and how to map them out | | | Ruvindu Rishav | 23.08 |

**Meeting No: 6.2**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 23/8/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | Ruvindu | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Check in | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Make revisions to ERD | | | Daniel Salmaan | 25.08 |
| 2 | Create react components for homepage | | | Arsa Kalana | 25.08 |
| 3 | Implement API routes | | | Ruvindu Rishav | 25.08 |

**Meeting No: 6.3**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 25/8/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Check in | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Set up sql database based on ERD with dummy data | | | Daniel Salmaan | 27.08 |
| 2 | Create react components for homepage | | | Arsa Kalana | 27.08 |
| 3 | Test API routes with generated data in database | | | Ruvindu Rishav | 27.08 |

**Meeting No: 6.4**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 27/8/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Review Project Board + Backlog | | | |
| 2 | | Check in | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Test database with manual queries | | | Salmaan | 4.09 |
| 2 | Project Board and Backlog Grooming | | | Daniel | 4.09 |
| 3 | Add Styling to Homepage | | | Arsa Kalana | 4.09 |
| 4 | Set up JS functions to handle user input and trigger search queries | | | Ruvindu Rishav | 4.09 |

## Week 7

**Meeting No: 7.1**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 4/09/2023 | | |
| Venue | | | In-Person | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Check in with Product Owner | | | |
| 2 | | Review Progress | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Refactor Front End Folder | | | Daniel | 6.09 |
| 2 | Finalise database | | | Salmaan | 6.09 |
| 3 | Implement homepage front end | | | Arsa | 6.09 |
| 4 | Implement homepage front end | | | Kalana | 6.09 |
| 5 | Finalise Database | | | Rishav | 6.09 |
| 6 | Implement backend api | | | Ruvindu | 6.09 |

**Meeting No: 7.2**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 6/09/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Check in | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Create Product Page + Comparison Template | | | Daniel | 8.09 |
| 2 | Add database to repository | | | Salmaan | 8.09 |
| 3 | Implement live search bar | | | Arsa | 8.09 |
| 4 | Implement live search bar | | | Kalana | 8.09 |
| 5 | Connect backend to repository | | | Rishav | 8.09 |
| 6 | Connect backend to repository | | | Ruvindu | 8.09 |

**Meeting No: 7.3**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 8/09/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Check in | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Complete Product Page Tabs + Reviews Template | | | Daniel | 10.09 |
| 2 | Revise Database | | | Salmaan | 10.09 |
| 3 | Implement live search bar | | | Arsa | 10.09 |
| 4 | Implement live search bar | | | Kalana | 10.09 |
| 5 | Backend api methods | | | Rishav | 10.09 |
| 6 | Backend api methods | | | Ruvindu | 10.09 |

**Meeting No: 7.4**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 10/09/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Check in | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Documentation Grooming | | | Daniel | 11.09 |
| 2 | Fill database with data | | | Salmaan | 11.09 |
| 3 | Product Page breadcrumbs | | | Arsa | 11.09 |
| 4 | Search Results sorting | | | Kalana | 11.09 |
| 5 | Fill database with data | | | Rishav | 11.09 |
| 6 | Backend api methods | | | Ruvindu | 11.09 |

## Week 8

**Meeting No: 8.1**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 11/09/2023 | | |
| Venue | | | In-Person | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Receive M1 Feedback | | | |
| 2 | |  | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Write New User Stories | | | Daniel | 13.09 |
| 2 | Database data filling | | | Salmaan | 13.09 |
| 3 | Sign in page front end implementation | | | Arsa | 13.09 |
| 4 | Product Page Functionality | | | Kalana | 13.09 |
| 5 | Backend api methods | | | Rishav | 13.09 |
| 6 | Backend api methods | | | Ruvindu | 13.09 |

**Meeting No: 8.2**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 13/09/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Sprint Review | | | |
| 2 | | Backlog Refinement | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | SRS Grooming | | | Daniel | 15.09 |
| 2 | Backend api methods | | | Salmaan | 15.09 |
| 3 | Sign in page functionality | | | Arsa | 15.09 |
| 4 | Product Page Functionality | | | Kalana | 15.09 |
| 5 | Work on Filtering Products | | | Rishav | 15.09 |
| 6 | Write Tests | | | Ruvindu | 15.09 |

**Meeting No: 8.3**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Details | | | | | |
| Date | | | 15/09/2023 | | |
| Venue | | | Teams | | |
| Attendees | | | All | | |
| Apologies | | | N/A | | |
| Information / Decisions / Agenda | | | | | |
| No. | | Item | | | |
| 1 | | Sprint 1 Retro | | | |
| 2 | | Sprint Review | | | |
| Action Items | | | | | |
| No. | Item | | | Who | By |
| 1 | Product Backlog Grooming | | | Daniel | 17.09 |
| 2 | Revise Architecture Diagram | | | Salmaan | 17.09 |
| 3 | Working on front end | | | Arsa | 17.09 |
| 4 | Working on front end | | | Kalana | 17.09 |
| 5 | Revising Wireframes | | | Rishav | 17.09 |
| 6 | Write Tests | | | Ruvindu | 17.09 |

**Meeting No: 8.4**

|  |  |  |
| --- | --- | --- |
| Details | | |
| Date | | 17/09/2023 |
| Venue | | Teams |
| Attendees | | All |
| Apologies | | N/A |
| Information / Decisions / Agenda | | |
| No. | Item | |
| 1 | Finalise M2 Submission | |
| 2 | Prepare Sprint 2 | |